**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 02 November 2022 |
| Team ID | PNT2022TMID8144 |
| Project Name | INDUSTRY SPECIFIC INTELLIGENT FIRE MANAGEMENT SYSTEM |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Mem** |
| Sprint-1 | Hardware or Simulation Software | USN-1 | Making Hardware device or Using Worwi. Connect Temperature,Flame,Gas sensor  to Arduino with python script | 2 | High | Amritha.J.K , Athulya.A.S, Mounika.R,Yasshikaa.J |
| Sprint-2 | Cloud Software | USN-2 | Create Device in the IBM Watson IOT Platform and link it to Noad-red | 2 | High | Amritha.J.K , Athulya.A.S, Mounika.R,Yasshikaa.J |
| Sprint-3 | MIT app invertor or Website | USN-3 | Develop a Mobile application using MIT app invertor or Web UI | 2 | High | Amritha.J.K , Athulya.A.S, Mounika.R,Yasshikaa.J |
| Sprint-4 | linking | USN-4 | Link Device, IBM cloud and the developed appllication | 2 | High | Amritha.J.K , Athulya.A.S, Mounika.R,Yasshikaa.J |
| Sprint-4 | Dashboard | USN-5 | Design the Modules and Test the mobile application | 2 | High | Amritha.J.K , Athulya.A.S, Mounika.R,Yasshikaa.J |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 20 | 05 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 20 | 12 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 20 | 19 Nov 2022 |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)



Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile [software development](https://www.visual-paradigm.com/scrum/what-is-agile-software-development/) methodologies such as [Scrum](https://www.visual-paradigm.com/scrum/scrum-in-3-minutes/). However, burn down charts can be applied to any project containing measurable progress over time.

<https://www.visual-paradigm.com/scrum/scrum-burndown-chart/> <https://www.atlassian.com/agile/tutorials/burndown-charts>

Reference:

<https://www.atlassian.com/agile/project-management> <https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software> <https://www.atlassian.com/agile/tutorials/epics> <https://www.atlassian.com/agile/tutorials/sprints> <https://www.atlassian.com/agile/project-management/estimation> <https://www.atlassian.com/agile/tutorials/burndown-charts>